NIGERIAN PORTS AUTHORITY

Medical Services Department

ICT Division — Software Applications and Database Management

PROJECT COMPLETION REPORT

Design, Development, Deployment and Go-Live of the
Electronic Medical Records (EMR) System

Bode Thomas Clinic

Prepared by: ICT Division (Software Applications and Database Management)
Lead Developers: Mr Uthman Musa Yaro and Mr Akpos [Full Name]
Document Type: Project Completion Report (Compressed / Current-System Aligned)

# 1. Executive Summary

The Medical Division historically depended on paper folders. That caused delayed care, fragmented clinical information, weak reporting, limited auditability, and growing storage pressure. An earlier consultant-led EMR initiative did not reach operational go-live.

The ICT Division (Software Applications and Database Management), through Mr Uthman Musa Yaro and Mr Akpos [Full Name], designed and delivered an in-house EMR with Medical Services end users, using iterative demonstrations, departmental reviews, User Acceptance Testing (UAT), and an extended parallel run.

The system is now live at Bode Thomas Clinic and supports the full patient journey electronically—registration through nursing, consultation, investigations, pharmacy, rehabilitation, eye care, ward/observation care, reporting, and administration—under role-based access control (RBAC) and audit trails.

Main remaining constraints are infrastructure and change management (power, network, workstations, training), not core software capability. The platform is suitable for phased expansion to other NPA medical facilities.

# 2. Background

## 2.1 Paper-based workflow

Prior to EMR go-live, a typical visit depended on physical folder movement:

Retrieval or creation of a physical patient folder

Registration at Medical Records

Nursing unit for vital signs

Consulting room for clinical review

Laboratory and/or Radiology where applicable

Pharmacy for medication dispensing

Return of the folder to Medical Records for filing

## 2.2 Key problems

Delays caused by locating and transporting folders

Only one department could use a record at a time

Fragmented longitudinal patient history

Risk of missing, damaged, or misfiled records

Labour-intensive and error-prone statistics

No reliable audit trail of access or changes

Growing physical storage requirements

## 2.3 Previous initiative and in-house decision

An externally procured EMR project did not achieve operational deployment. ICT therefore developed a fit-for-purpose in-house system with Medical Records, Nursing, Medical Officers, Pharmacy, Laboratory, Radiology, Physiotherapy, Ophthalmology/Eye Clinic, and Medical Administration.

# 3. Objectives and Scope

## 3.1 Objectives

Replace paper processes with a secure, integrated electronic platform

Give authorized staff concurrent access to one patient record

Reduce waiting caused by folder movement

Enforce RBAC and comprehensive audit trails

Automate operational and management reports

Build a scalable platform owned and maintained by ICT

## 3.2 Delivered scope (live system)

The following capabilities are live in the current EMR (aligned to the production application):

| Area | Capabilities |
| --- | --- |
| Medical Records | Registration (employee/dependent/retiree/non-NPA), search, visits, appointments, referrals, ICD-10 coding, diagnosis review, reports |
| Nursing | Pool/room queues, vitals, procedures (injection/dressing), ward care/observation, inventory & requests |
| Consultation | Clinical documentation, ICD diagnosis, e-prescriptions, lab/radiology/physio/eye orders, ward rounds, referrals, medical certificates |
| Pharmacy | Prescriptions, dispensing (incl. partial/substitution), generics/drug master, dispensary + central + HOD store workflows |
| Laboratory | Orders, sample/result flow, verification, templates, analytics |
| Radiology | Study orders, verification, reporting/upload, templates, analytics |
| Physiotherapy | Orders, sessions, completed care, analytics |
| Eye Clinic | Orders, completed sessions, analytics |
| Ward / Observation | Admissions, bed assignment, doctor orders, nursing administration, handovers, discharge/escort documentation |
| HR / Programmes | Annual check-up programme and exemptions |
| Admin & Security | Users, roles/permissions, clinics/rooms, settings, health monitoring, audit trail, support tickets |
| Analytics | Departmental and executive reporting |

## 3.3 Remaining roadmap items

Not fully complete as enterprise programmes:

Bulk historical patient-folder digitization

Deep instrument / LIS–RIS device integration

Full mobile clinical application

Multi-site Authority-wide rollout

Advanced telemedicine

# 4. Governance and Implementation Method

Sponsored by Management; coordinated via the EMR Implementation Committee

Built and supported in-house by ICT (Software Applications and Database Management)

Agile cycles: requirements → build → demonstration → feedback → UAT → parallel run → go-live

Change management through training, floor support, rapid fixes, and an open feedback channel

# 5. Architecture Summary

The EMR is a secure web application hosted on the Authority’s internal network (accessible at emr.npa.local). It follows a multi-tier design: browser presentation layer, application/business rules layer, and a centralized relational database.

The design is modular by department while sharing one patient record. Security controls include individual authentication, Role-Based Access Control (RBAC), and activity audit logging. Reporting draws from live operational data.

Clinical flow:

Registration → Visit → Nursing → Consultation → Lab / Radiology / Eye / Physio (as needed) → Pharmacy → Ward / Observation (as needed) → Completion / Follow-up

# 6. Deployment, Testing and Go-Live

## 6.1 Implementation sequence

1. Server, network, and user-account preparation

2. Departmental demonstrations and practical training

3. Formal User Acceptance Testing (UAT)

4. Extended parallel run (paper + EMR)

5. Continuous improvements (search, statistics, diagnosis, catalogues, pharmacy, RBAC, UX)

6. Readiness assessment by the Implementation Committee

7. Full production go-live

8. Intensive post-go-live support

## 6.2 Operational challenges

Unstable electrical power supply

Intermittent network connectivity

Insufficient computer workstations in some clinical areas

Ongoing user training and change-management needs

These challenges were mitigated progressively during implementation and remain priority recommendations for sustaining the system. They primarily affect the operating environment rather than core software functionality.

# 7. Outcomes and Benefits

## 7.1 Achievement against objectives

| Objective | Status |
| --- | --- |
| In-house EMR delivered | Achieved |
| End-to-end electronic OPD/clinic workflows | Achieved |
| Ward/observation electronic care | Achieved |
| Lab, radiology, pharmacy, physio, eye electronic flows | Achieved |
| Appointments, referrals, medical certificates | Achieved (current build) |
| Pharmacy/nursing inventory workflows | Achieved (current build) |
| RBAC and audit trail | Achieved |
| UAT, parallel run, and go-live | Completed |
| Post-go-live support | Ongoing |

## 7.2 Benefits realized

Operational

Faster registration and improved patient flow

Reduced dependence on physical folders

Better departmental coordination and queue visibility

Automated reporting from live data

Clinical

Immediate access to history, results, and medication records

Standardized documentation and continuity of care

Faster transmission of investigation requests and prescriptions

Administrative / ICT

Stronger accountability through individual accounts and audit trails

Internal ownership of source code and roadmap

Rapid enhancement capability without vendor dependency

Note: Insert Annex A with actual visit, consultation, laboratory, radiology, prescription, physiotherapy, and nursing activity counts for the reporting period.

# 8. Challenges, Lessons Learned and Recommendations

## 8.1 Challenges

Power and network reliability

Workstation coverage

Change management and varying digital literacy

Continued need for paper historical records

Rising enhancement demand as users gained confidence

## 8.2 Lessons learned

End-user co-design produces fit-for-purpose clinical workflows

Change management is as important as software quality

Infrastructure reliability must match software capability

Parallel run materially reduces go-live risk

In-house delivery enables fast iteration and full ownership

## 8.3 Recommendations

1. Harden power supply, diesel availability, network redundancy, and workstation coverage

2. Commence structured historical record digitization and indexing to patient profiles

3. Retain the EMR Implementation Committee for governance and prioritization

4. Institutionalize refresher training (including NYSC doctors, locum, and rotational staff)

5. Formalize backup, disaster recovery, and business continuity testing

6. Phase expansion to other NPA medical facilities after Bode Thomas stabilization

# 9. Future Roadmap

| Phase | Focus |
| --- | --- |
| I — Stabilization | Post-go-live support, performance monitoring, refresher training, workflow optimization |
| II — Functional deepening | Advanced analytics, notifications/alerts, remaining operational enhancements |
| III — Historical digitization | Scan, upload, and index legacy folders to electronic patient records |
| IV — Infrastructure | Power redundancy, network resilience, server capacity, backup/DR |
| V — Enterprise expansion | Phased rollout to other NPA medical facilities using Bode Thomas lessons |

# 10. Closing Statement

The EMR is operational, department-adopted, and owned internally. It replaces the unsuccessful external attempt with a fit-for-purpose platform tailored to NPA Medical Services workflows.

Sustained value now depends on infrastructure investment, governance, continuous training, and controlled expansion—not on rebuilding core clinical software.

With continued Management support, the EMR provides a secure, scalable foundation for digital healthcare delivery across the Nigerian Ports Authority Medical Services Department.

# Annexes (to be attached)

Annex A — Operational statistics for the reporting period (visits, consultations, lab, radiology, pharmacy, physio, nursing, ward)

Annex B — UAT sign-off records by department

Annex C — Go-live readiness / Implementation Committee recommendation

Annex D — Selected system screenshots (optional)

Annex E — Outstanding infrastructure and enhancement register

Document note: This compressed report was aligned to the current live EMR feature set (including appointments, referrals, medical certificates, ward care, and inventory workflows). Replace bracketed placeholders (full name, dates, Annex A figures) before formal submission.