NIGERIAN PORTS AUTHORITY

Medical Services Department · ICT Division

USER ACCEPTANCE TESTING (UAT) PACK

Electronic Medical Records (EMR) System — By Module

Bode Thomas Clinic
Aligned to live modules (including Ward Care, Appointments, Referrals, Inventory)

| Release / version | _______________________________ |
| --- | --- |
| UAT URL | _______________________________ |
| UAT date range | _______________________________ |
| ICT coordinator | _______________________________ |
| Clinical lead | _______________________________ |

# How to use this pack

Run on staging/UAT only — never production.

ICT provisions test users and test data (TD-01…TD-06) before testers start.

Each module table has Pass / Fail / N/A and Notes columns — fill during testing.

Log defects with scenario ID (e.g. UAT-NRS-WARD-03). P1/P2 block sign-off.

Complete Global smoke per role, then department modules, then End-to-End once per release.

Sign department summary at the end; attach to UAT_SIGNOFF.

## Pass criteria

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| Pass | Scenario succeeds | All steps completed | Matches Expected; no P1/P2 defect |  |  |
| Fail | Scenario fails | Wrong data / blocked / RBAC breach | Log defect with ID |  |  |
| N/A | Out of site scope | Document reason | Does not block if waived |  |  |
| Blocked | Upstream failed | Note blocking scenario ID | Retest after fix |  |  |

## Test data

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| TD-01 | New NPA employee | No prior EMR record | Registration + first visit |  |  |
| TD-02 | Existing employee | Has history | Search, amend, orders |  |  |
| TD-03 | Dependent of TD-02 | Linked to principal | Category / ID rules |  |  |
| TD-04 | Non-NPA patient | External category | Registration validation |  |  |
| TD-05 | Admission patient | Observation/ward | Ward Care + Ward Rounds |  |  |
| TD-06 | Annual check-up | Due for programme | HR compliance path |  |  |

## Recommended test users (ICT)

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| Medical Records | MR Officer (+ Support) | Main OPD clinic | Register / visits / reports |  |  |
| Nursing | Nursing Officer (+ Support) | Same clinic | Queues, procedures, ward |  |  |
| Consultation | Medical Doctor | Assigned room | Consult + ward rounds |  |  |
| Laboratory | Lab Officer (+ Support) | Lab clinic | Orders / verification |  |  |
| Pharmacy | Pharmacist (+ HOD if needed) | Dispensary | Rx + inventory |  |  |
| Radiology | Radiologist (+ Support) | Imaging | Studies / reports |  |  |
| Physiotherapy | Physiotherapist | Physio | Orders / sessions |  |  |
| Eye Clinic | Ophthalmologist | Eye clinic | Orders / sessions |  |  |
| HR | HR Officer | HR | Annual check-ups |  |  |
| Admin / ICT | System Administrator | All | Users, roles, audit |  |  |
| Negative control | Role without module access | — | Must be denied |  |  |

# 1. Global — All Roles

## Authentication & navigation

Path: /login, sidebar  |  Tester role: Every role  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-GLB-AUTH-01 | Login | Valid credentials | Redirect to role home |  |  |
| UAT-GLB-AUTH-02 | Failed login | Wrong password | Clear error; lockout at threshold |  |  |
| UAT-GLB-AUTH-03 | Session idle | Idle past timeout; interact | Warning then login |  |  |
| UAT-GLB-NAV-01 | Sidebar scope | Open allowed modules only | Denied pages hidden/blocked |  |  |
| UAT-GLB-NAV-02 | Direct URL deny | Paste forbidden URL | No-access / denied |  |  |
| UAT-GLB-PWD-01 | Change password | Settings → change password | Login works with new password |  |  |
| UAT-GLB-HELP-01 | Help / tickets | Open help; submit ticket (if enabled) | Ticket reaches admin queue |  |  |

# 2. Medical Records

## Dashboard

Path: /medical-records  |  Tester role: MR Officer  |  Est.: 10 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-DASH-01 | Load dashboard | Open MR home | Cards/metrics load |  |  |
| UAT-MR-DASH-02 | RBAC deny | Login as Pharmacist → /medical-records | Access denied |  |  |

## Register Patient

Path: /medical-records/patients/new  |  Tester role: MR Officer  |  Est.: 45 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-REG-01 | New employee | Register TD-01 | Patient ID generated |  |  |
| UAT-MR-REG-02 | Duplicate check | Search before create | Warning if duplicate |  |  |
| UAT-MR-REG-03 | Dependent | Register TD-03 linked to principal | Dependent ID correct |  |  |
| UAT-MR-REG-04 | Non-NPA | Register TD-04 | Category fields enforced |  |  |
| UAT-MR-REG-05 | Photo upload | Attach optional photo | Visible on patient detail |  |  |
| UAT-MR-REG-06 | RBAC | Nurse without register page | Cannot open register |  |  |

## Manage Patients / Patient Records

Path: /medical-records/patients, /patient-records  |  Tester role: MR Officer  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-PAT-01 | Search | Name / patient ID / PN | Correct patient returned |  |  |
| UAT-MR-PAT-02 | Edit demographics | Update phone/address TD-02 | Persists on reopen |  |  |
| UAT-MR-PAT-03 | Patient detail tabs | Open detail | Demographics, visits, history |  |  |
| UAT-MR-PAT-04 | Merge (capability) | Merge duplicates if allowed | Canonical record + audit |  |  |
| UAT-MR-REC-01 | Records lookup | Find TD-02 | Chart opens per policy |  |  |

## Visits

Path: /medical-records/visits/new, /visits  |  Tester role: MR Officer  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-VIS-01 | Create visit | TD-01 clinic/date/type | Appears in manage list |  |  |
| UAT-MR-VIS-02 | Edit visit | Amend clinic/time | Updates saved |  |  |
| UAT-MR-VIS-03 | Nursing handoff | After create, check nursing pool | Visit in nursing queue |  |  |
| UAT-MR-VIS-04 | Cancel visit | Cancel test visit | Removed from active queues |  |  |

## Appointments

Path: /medical-records/appointments  |  Tester role: MR Officer  |  Est.: 20 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-APT-01 | Schedule | Book for TD-02 | Visible on list/calendar |  |  |
| UAT-MR-APT-02 | Reschedule | Move appointment | New time reflected |  |  |
| UAT-MR-APT-03 | Link to visit | Check-in / convert if used | Visit linkage correct |  |  |

## Referrals (Records)

Path: /medical-records/referrals  |  Tester role: MR Officer  |  Est.: 20 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-REF-01 | Records queue | Open referral from doctor | Same ID as consultation |  |  |
| UAT-MR-REF-02 | Process | Complete records step | Status advances |  |  |
| UAT-MR-RFF-01 | Referral facilities | List/add facility setting | Saved for forms |  |  |

## ICD-10 / Diagnosis Review / Reports

Path: /coding, /diagnosis-review, /reports/*  |  Tester role: MR Officer  |  Est.: 45 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-MR-ICD-01 | Search catalog | Search diagnosis | Code + description |  |  |
| UAT-MR-DXR-01 | Review queue | Open diagnosis review | Completed Dx listed |  |  |
| UAT-MR-DXR-02 | Correct code | Change ICD on case | Saved; visible on history |  |  |
| UAT-MR-RPT-01 | Attendance stats | Date range report | Plausible numbers |  |  |
| UAT-MR-RPT-02 | Clinic statistics | Open clinic report | Per-clinic breakdown |  |  |
| UAT-MR-RPT-03 | New registrations | Open report | Includes TD-01 |  |  |
| UAT-MR-RPT-06 | Export | CSV/PDF if offered | Downloads cleanly |  |  |
| UAT-MR-RPT-07 | Dispensed Rx report | Open dispensed prescriptions | Shows E2E dispenses |  |  |

# 3. Nursing

## Dashboard / Pool Queue

Path: /nursing, /nursing/pool-queue  |  Tester role: Nursing Officer  |  Est.: 40 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-NRS-DASH-01 | Dashboard | Open nursing home | Queue counts load |  |  |
| UAT-NRS-POOL-01 | List visits | Today's clinic pool | TD-01 visit visible |  |  |
| UAT-NRS-POOL-02 | Record vitals | BP, pulse, temp, weight, SpO2 | Saved on visit |  |  |
| UAT-NRS-POOL-03 | Stage advance | Move ready-for-room per SOP | Status updates |  |  |
| UAT-NRS-POOL-04 | Date filter | Change date | List matches |  |  |

## Room Queue

Path: /nursing/room-queue  |  Tester role: Nursing Officer  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-NRS-ROOM-01 | Room list | Open room queue | Rooms listed |  |  |
| UAT-NRS-ROOM-02 | Doctor on seat | Doctor checked in | Room Accepting |  |  |
| UAT-NRS-ROOM-03 | Send patient | Assign to accepting room | Routed; doctor notified |  |  |
| UAT-NRS-ROOM-04 | Away room | Doctor away | Send blocked |  |  |
| UAT-NRS-ROOM-05 | Override | Supervisor with capability | Override with reason |  |  |
| UAT-NRS-ROOM-06 | Override deny | Nurse without capability | Override unavailable |  |  |

## Vitals History / Procedures

Path: /nursing/vitals-history, /procedures  |  Tester role: Nursing Officer  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-NRS-VIT-01 | History list | Search TD-02 | Prior vitals listed |  |  |
| UAT-NRS-VIT-02 | Integrity | Open entry | Matches pool values |  |  |
| UAT-NRS-PROC-01 | Procedures queue | Open procedures | Pending orders listed |  |  |
| UAT-NRS-PROC-02 | Perform | Complete injection/dressing | Order completed |  |  |
| UAT-NRS-PROC-03 | History | Open procedures history | Completion documented |  |  |

## Ward Care (Care · Tasks · Timeline)

Path: /nursing/wards  |  Tester role: Nursing Officer  |  Est.: 45 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-NRS-WARD-01 | Admission list | Open Ward Care | Admitted patients listed |  |  |
| UAT-NRS-WARD-02 | Care tab | Open TD-05 → Care | Snapshot, handover, observation form |  |  |
| UAT-NRS-WARD-03 | Record observation | Save vitals/observation on Care | Appears on Timeline vitals |  |  |
| UAT-NRS-WARD-04 | Tasks — active only | Open Tasks | Only pending orders; no Active/History tabs |  |  |
| UAT-NRS-WARD-05 | Administer order | Administer pending injection | Order leaves Tasks |  |  |
| UAT-NRS-WARD-06 | Timeline handover | Add handover note | Note on Timeline log |  |  |
| UAT-NRS-WARD-07 | Timeline completed | Open Timeline after admin | Completed order in compact list |  |  |
| UAT-NRS-WARD-08 | Bed actions | Assign/change/remove bed | Header bed updates |  |  |
| UAT-NRS-WARD-09 | Discharge complete | Nurse complete-discharge wizard (if ordered) | Admission closed per SOP |  |  |

## Inventory / Requests / Analytics

Path: /nursing/inventory, /requests, /analytics  |  Tester role: Nursing Officer  |  Est.: 30 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-NRS-INV-01 | Stock list | Open ward inventory | Items/qty load |  |  |
| UAT-NRS-INV-02 | Issue/adjust | Record issue per SOP | Qty updates |  |  |
| UAT-NRS-REQ-01 | Create request | Request from pharmacy | Appears in pharmacy queue |  |  |
| UAT-NRS-REQ-02 | Receive | Confirm receipt | Ward stock updated |  |  |
| UAT-NRS-ANL-01 | Analytics | Open nursing analytics | Charts load |  |  |

# 4. Consultation (Doctors)

## Start / Room consultation

Path: /consultation/start, /consultation/room/[id]  |  Tester role: Medical Doctor  |  Est.: 60 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-CON-DASH-01 | Dashboard | Open consultation home | Queue/summary loads |  |  |
| UAT-CON-START-01 | Pick patient | Select from queue | Room flow starts |  |  |
| UAT-CON-START-02 | Vitals review | Open patient with nursing vitals | Vitals visible |  |  |
| UAT-CON-START-03 | Room presence | Enter assigned room | On-seat presence |  |  |
| UAT-CON-ROOM-01 | Start session | Start consultation | Active session shown |  |  |
| UAT-CON-ROOM-02 | Document | Complaint, exam, plan | Fields save |  |  |
| UAT-CON-ROOM-03 | ICD diagnosis | Add primary Dx | On summary |  |  |
| UAT-CON-ROOM-04 | Lab order | Order CBC (or local) | In lab queue |  |  |
| UAT-CON-ROOM-05 | Radiology order | Order CXR (or local) | In radiology queue |  |  |
| UAT-CON-ROOM-06 | Pharmacy Rx | Prescribe oral med | In pharmacy queue |  |  |
| UAT-CON-ROOM-07 | Nursing order | Injection/dressing order | In procedures queue |  |  |
| UAT-CON-ROOM-08 | Physio order | Send physio | In physio queue |  |  |
| UAT-CON-ROOM-09 | Eye order | Send eye clinic | In eyecare queue |  |  |
| UAT-CON-ROOM-10 | Complete | End session | Visit updated |  |  |
| UAT-CON-ROOM-11 | Annual checkup | Run panel if applicable | Investigations pre-ticked |  |  |
| UAT-CON-CERT-01 | Medical certificate | Issue fitness/illness certificate | Certificate saved/printable |  |  |

## History / Referrals / Analytics

Path: /consultation/history, /referrals, /analytics  |  Tester role: Medical Doctor  |  Est.: 25 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-CON-HIST-01 | Search history | Find TD-02 | Sessions + Dx listed |  |  |
| UAT-CON-HIST-02 | Open detail | View completed session | Orders/notes match |  |  |
| UAT-CON-REF-01 | Create referral | External facility referral | Form/PDF generated |  |  |
| UAT-CON-REF-02 | MR visibility | Open MR referrals | Same referral ID |  |  |
| UAT-CON-ANL-01 | Analytics | Select month | Counts/charts load |  |  |

## Ward Rounds (Round · Orders · Timeline)

Path: /consultation/wards  |  Tester role: Medical Doctor  |  Est.: 40 min

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-CON-WARD-01 | Patient list | Open Ward Rounds | Admitted patients listed |  |  |
| UAT-CON-WARD-02 | Round tab | Open TD-05 → Round | Snapshot, handover, vitals, note form |  |  |
| UAT-CON-WARD-03 | Assessment note | Save round note | On Timeline |  |  |
| UAT-CON-WARD-04 | Add order | Orders → Add injection/med | Active on list; nursing Tasks shows it |  |  |
| UAT-CON-WARD-05 | Edit/cancel | Amend/cancel pending order | Status updates |  |  |
| UAT-CON-WARD-06 | Completed expander | Show completed (N) | Compact history rows |  |  |
| UAT-CON-WARD-07 | Admit/discharge | Admission instructions / discharge wizard | Nurse can complete next steps |  |  |
| UAT-CON-WARD-08 | RBAC | Nurse opens doctor order create | Denied without capability |  |  |

# 5. Laboratory

## Orders / Verification / Completed / Templates / Analytics

Path: /laboratory/*  |  Tester role: Lab Officer  |  Est.: 2–3 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-LAB-DASH-01 | Dashboard | Open lab home | Pending counts accurate |  |  |
| UAT-LAB-ORD-01 | Receive order | Find CON lab order | Patient/visit/test match |  |  |
| UAT-LAB-ORD-02 | Facility filter | Filter processing clinic | Only matching orders |  |  |
| UAT-LAB-ORD-03 | Collect/process | Advance statuses per SOP | Transitions correct |  |  |
| UAT-LAB-ORD-04 | Priority | STAT order | Highlighted |  |  |
| UAT-LAB-VER-01 | Enter results | Manual entry | Values + units saved |  |  |
| UAT-LAB-VER-02 | Verify | Verify / dual-verify if policy | Released to clinicians |  |  |
| UAT-LAB-VER-03 | Outsource | Mark outsourced if used | Tracking status correct |  |  |
| UAT-LAB-CMP-01 | Completed list | Open completed | Verified results listed |  |  |
| UAT-LAB-TPL-01 | Templates | Open/edit template | Reusable for entry |  |  |
| UAT-LAB-ANL-01 | Analytics | Period report | Workload charts load |  |  |

# 6. Pharmacy

## Prescriptions / Dispense / Inventory / Stores

Path: /pharmacy/*  |  Tester role: Pharmacist (+ HOD)  |  Est.: 3–4 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-PHR-DASH-01 | Dashboard | Open pharmacy home | Pending Rx counts |  |  |
| UAT-PHR-RX-01 | Queue | Find CON Rx | Drug/strength/qty correct |  |  |
| UAT-PHR-RX-02 | Dispense full | Dispense all items | Status dispensed; stock down |  |  |
| UAT-PHR-RX-03 | Partial dispense | Dispense part qty | Partial status correct |  |  |
| UAT-PHR-RX-04 | Substitution | Substitute per policy | Documented; inventory correct |  |  |
| UAT-PHR-HIS-01 | History | Open dispense history | Prior dispenses listed |  |  |
| UAT-PHR-INV-01 | Dispensary stock | Open inventory | Balances load |  |  |
| UAT-PHR-INV-02 | Adjust | Stock adjustment per SOP | Balance updates + audit |  |  |
| UAT-PHR-REQ-01 | Dispensary request | Request from central store | Appears in store requests |  |  |
| UAT-PHR-REQ-02 | Receive | Confirm issue | Inventory increased |  |  |
| UAT-PHR-GEN-01 | Generics | Search/add generic | Available for prescribing |  |  |
| UAT-PHR-DRG-01 | Drug master | Open drug master | Items editable per role |  |  |
| UAT-PHR-STR-01 | Central store | Open store | Stock/requests load |  |  |
| UAT-PHR-HOD-01 | HOD store | HOD user opens HOD store | Access granted |  |  |
| UAT-PHR-HOD-02 | HOD deny | Staff pharmacist → HOD store | Hidden/denied |  |  |
| UAT-PHR-ANL-01 | Inventory analytics | Open analytics | Charts load |  |  |

# 7. Radiology

## Orders / Verification / Completed / Templates / Analytics

Path: /radiology/*  |  Tester role: Radiologist  |  Est.: 2–3 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-RAD-DASH-01 | Dashboard | Open radiology home | Pending studies load |  |  |
| UAT-RAD-ORD-01 | Receive order | Find CON radiology order | Modality/patient/visit match |  |  |
| UAT-RAD-ORD-02 | Schedule/process | Advance study status | Tracking correct |  |  |
| UAT-RAD-ORD-03 | Outsource | Mark outsourced if used | Status tracked |  |  |
| UAT-RAD-VER-01 | Report entry | Enter findings | Saved |  |  |
| UAT-RAD-VER-02 | Verify/release | Verify report | Visible to clinicians |  |  |
| UAT-RAD-VER-03 | Upload | Upload report/image file if used | Attached to study |  |  |
| UAT-RAD-CMP-01 | Completed | Open completed studies | Released reports listed |  |  |
| UAT-RAD-TPL-01 | Templates | Use study template | Speeds reporting |  |  |
| UAT-RAD-ANL-01 | Analytics | Period report | Workload charts load |  |  |

# 8. Physiotherapy

## Orders / Completed / Analytics

Path: /physiotherapy/*  |  Tester role: Physiotherapist  |  Est.: 2 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-PHY-DASH-01 | Dashboard | Open physio home | Pending load |  |  |
| UAT-PHY-ORD-01 | Pending queue | Find CON physio order | Patient/Dx match |  |  |
| UAT-PHY-ORD-02 | Start session | Begin treatment | Session open |  |  |
| UAT-PHY-ORD-03 | Document | Assessment + treatment notes | Saved |  |  |
| UAT-PHY-ORD-04 | Progress | Record progress | Visible on history |  |  |
| UAT-PHY-ORD-05 | Complete | Complete order/session | In completed list |  |  |
| UAT-PHY-CMP-01 | Completed list | Open completed | Prior sessions listed |  |  |
| UAT-PHY-ANL-01 | Analytics | Period report | Charts load |  |  |

# 9. Eye Clinic

## Orders / Completed / Analytics

Path: /eyecare/*  |  Tester role: Ophthalmologist  |  Est.: 1–2 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-EYE-DASH-01 | Dashboard | Open eye clinic home | Pending load |  |  |
| UAT-EYE-ORD-01 | Receive order | Find CON eye order | Patient/visit match |  |  |
| UAT-EYE-ORD-02 | Document exam | Visual assessment + findings | Saved |  |  |
| UAT-EYE-ORD-03 | Complete | Complete session | In completed list |  |  |
| UAT-EYE-CMP-01 | Completed | Open completed | Prior sessions listed |  |  |
| UAT-EYE-ANL-01 | Analytics | Period report | Charts load |  |  |

# 10. Human Resources

## Annual check-ups / Exemptions

Path: /hr/*  |  Tester role: HR Officer  |  Est.: 1–2 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-HR-DASH-01 | Dashboard | Open HR home | Programme summary loads |  |  |
| UAT-HR-ACU-01 | Due list | Open annual check-ups; find TD-06 | Employee listed |  |  |
| UAT-HR-ACU-02 | Clinical linkage | Confirm clinic completed panel | Status advances |  |  |
| UAT-HR-ACU-03 | Sign-off | HR compliance sign-off | Outcome recorded |  |  |
| UAT-HR-EXM-01 | Exemption | Create/approve exemption | Excluded from due list per policy |  |  |

# 11. Analytics (Management)

## Clinical / Executive

Path: /analytics, /analytics/executive  |  Tester role: Admin or delegate  |  Est.: 1 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-ANL-CLI-01 | Clinical reports | Open clinical analytics | Reports load for period |  |  |
| UAT-ANL-EXE-01 | Executive | Open executive analytics | KPIs/charts load |  |  |
| UAT-ANL-RBAC-01 | RBAC | User without analytics pages | Denied |  |  |

# 12. Administration / ICT

## Users, Roles, Clinics, Audit, Support

Path: /admin/*  |  Tester role: System Administrator  |  Est.: 2–3 h

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| UAT-ADM-USR-01 | Create user | Create UAT tester account | Can login |  |  |
| UAT-ADM-USR-02 | Deactivate | Disable account | Login blocked |  |  |
| UAT-ADM-ROL-01 | Role permissions | Assign pages/capabilities | Sidebar matches |  |  |
| UAT-ADM-CLN-01 | Clinics/depts | Create/edit clinic | Selectable on visits |  |  |
| UAT-ADM-ROM-01 | Rooms | Create consultation room | Visible to nursing/doctors |  |  |
| UAT-ADM-SET-01 | Settings | Review org settings | Saved without error |  |  |
| UAT-ADM-HLT-01 | System health | Open health page | Services status shown |  |  |
| UAT-ADM-ACU-01 | Annual programme | Configure check-up programme | Visible to HR/doctors |  |  |
| UAT-ADM-AUD-01 | Audit trail | Filter by user/date | Actions listed |  |  |
| UAT-ADM-AUD-02 | Clinical action | After UAT actions, search audit | Key events present |  |  |
| UAT-ADM-TKT-01 | Support tickets | Resolve help ticket | User status updates |  |  |

# 13. Cross-department End-to-End

Run once per release with clinical lead + department delegates.

## E2E-01 — Outpatient standard path

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | MR | Register TD-01 + create visit | Visit in nursing pool |  |  |
| 2 | Nursing | Record vitals; stage ready | Doctor can start |  |  |
| 3 | Consultation | Document + ICD + Lab + Rx | Orders in queues |  |  |
| 4 | Laboratory | Enter + verify results | Visible to doctor |  |  |
| 5 | Pharmacy | Dispense | History + stock updated |  |  |
| 6 | Consultation | Complete consultation | Visit closed |  |  |
| 7 | MR Reports | Attendance includes visit | Report correct |  |  |

## E2E-02 — Room presence path

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Doctor | Check into room (on seat) | Nursing sees Accepting |  |  |
| 2 | Nursing | Send patient to room | Routed successfully |  |  |
| 3 | Doctor | Complete session | OK |  |  |
| 4 | Nursing | Doctor away → send blocked | Blocked as expected |  |  |

## E2E-03 — Ward / observation path

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Doctor | Admit/handoff TD-05 | On ward lists |  |  |
| 2 | Nursing | Care observation + Tasks administer | Order completed |  |  |
| 3 | Doctor | Ward order on Orders tab | Nurse Tasks shows active |  |  |
| 4 | Nursing | Timeline shows completed + handover | Compact history |  |  |
| 5 | MR | Escort/observation report if used | Data present |  |  |

## E2E-04 — Ancillary services path

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Doctor | Order lab + rad + physio + eye | All queues receive |  |  |
| 2 | Lab/Rad/Physio/Eye | Complete each module path | Results/sessions done |  |  |
| 3 | Doctor | History shows all results | Consistent patient chart |  |  |

## E2E-05 — Governance path

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Doctor | Complete visit with Dx | Dx on record |  |  |
| 2 | MR | Diagnosis review correction | Corrected code saved |  |  |
| 3 | HR | Annual checkup sign-off TD-06 | Compliance recorded |  |  |
| 4 | Admin | Audit trail review | Key actions present |  |  |

## E2E-06 — RBAC negative matrix

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Pharmacist → register patient | Open MR register URL | Denied |  |  |
| 2 | Lab Support → admin users | Open /admin/users | Denied |  |  |
| 3 | MR Support → merge | Attempt merge | Denied without capability |  |  |
| 4 | Staff Rx → HOD store | Open HOD store | Hidden/denied |  |  |
| 5 | Nurse → create ward order | Doctor-only order create | Denied without capability |  |  |

# 14. Department Sign-off Summary

| Department | Tester | Date | Pass/Fail | Open defects | Signature |
| --- | --- | --- | --- | --- | --- |
| Global (all roles) |  |  |  |  |  |
| Medical Records |  |  |  |  |  |
| Nursing |  |  |  |  |  |
| Consultation |  |  |  |  |  |
| Laboratory |  |  |  |  |  |
| Pharmacy |  |  |  |  |  |
| Radiology |  |  |  |  |  |
| Physiotherapy |  |  |  |  |  |
| Eye Clinic |  |  |  |  |  |
| Human Resources |  |  |  |  |  |
| Analytics |  |  |  |  |  |
| Administration / ICT |  |  |  |  |  |
| End-to-End (min E2E-01 + one other) |  |  |  |  |  |

Release gate: No open P1/P2 defects. All department rows Pass or formally waived. Attach this pack to the UAT Sign-off Record.

## Defect priority reminder

| ID | Scenario | Steps | Expected | P/F/N/A | Notes |
| --- | --- | --- | --- | --- | --- |
| P1 | System down / patient-safety risk | Blocks sign-off | Fix immediately |  |  |
| P2 | Major broken workflow | Blocks unless written waiver | Fix before go-live |  |  |
| P3 | Workaround exists | May waive with note | Schedule fix |  |  |
| P4 | Cosmetic | Does not block | Backlog |  |  |

Source alignment: live EMR modules (AppSidebar) · detailed markdown twin: docs/testing/UAT_BY_DEPARTMENT.md · printable one-pagers: docs/testing/checklists/